## Slide 1
ISTQB Certified Tester Foundation Level
Module 5 of 6: Test Management
Febraury, 2017
Notes: Learning Objectives – from syllabus!
1.1 Why is Testing Necessary? (K2)
LO-1.1.1 Describe, with examples, the way in which a defect in software can cause harm to a
person, to the environment or to a company (K2)
LO-1.1.2 Distinguish between the root cause of a defect and its effects (K2)
LO-1.1.3 Give reasons why testing is necessary by giving examples (K2)
LO-1.1.4 Describe why testing is part of quality assurance and give examples of how testing
contributes to higher quality (K2)
LO-1.1.5 Explain and compare the terms error, defect, fault, failure and the corresponding terms
mistake and bug, using examples (K2)
1.2 What is Testing? (K2)
LO-1.2.1 Recall the common objectives of testing (K1)
LO-1.2.2 Provide examples for the objectives of testing in different phases of the software life
cycle (K2)
LO-1.2.3 Differentiate testing from debugging (K2)
1.3 Seven Testing Principles (K2)
LO-1.3.1 Explain the seven principles in testing (K2)
1.4 Fundamental Test Process (K1)
LO-1.4.1 Recall the five fundamental test activities and respective tasks from planning to closure
(K1)
1.5 The Psychology of Testing (K2)
LO-1.5.1 Recall the psychological factors that influence the success of testing (K1)
LO-1.5.2 Contrast the mindset of a tester and of a developer (K2)

## Slide 2: Study Sessions
These study packs are intended as sessions directly from the chapters in the syllabus
There are 6 main modules
  Fundamentals of Testing
  Testing Throughout the Software Life Cycle
  Static Techniques
  Test Design Techniques
  Test Management
  Tool Support for Testing

## Slide 3: Covered in this session…
5.1 Test organization
5.2 Test planning and estimation
5.3 Test progress monitoring and control
5.4 Configuration management
5.5 Risk and testing
5.6 Incident Management

## Slide 4: 5.1 Test Organisation
Organisation and Independence
Notes: Learning objectives - 5.1 Test Organization (K2)
LO-5.1.1 Recognize the importance of independent testing (K1)
LO-5.1.2 Explain the benefits and drawbacks of independent testing within an organization (K2)
LO-5.1.3 Recognize the different team members to be considered for the creation of a test team
(K1)
LO-5.1.4 Recall the tasks of typical test leader and tester (K1)

## Slide 5: Test Organisation and Independence
Developers test their own code (not independent)
Developers test each other’s code
Testers within the development teams
Test team reporting to project management or higher
Testers from the business organization or user community
Test specialists e. g usability, security, certification
Testers outsourced or external to the organisation (3rd party)
Increasing Independence
Notes: For large, complex or safety critical projects, it is usually best to have multiple levels of testing, with
some or all of the levels done by independent testers. Development staff may participate in testing,
especially at the lower levels, but their lack of objectivity often limits their effectiveness. The
independent testers may have the authority to require and define test processes and rules, but
testers should take on such process-related roles only in the presence of a clear management
mandate to do so.

## Slide 6: Benefits and drawbacks of independence
Independent testers see other and different defects
Are unbiased
Can verify assumptions people made during specification and implementation of the system
Isolated from the development team
May be the bottleneck as the last checkpoint
Developers may lose a sense of responsibility for quality
Benefits:
Drawbacks:
Notes: Brainstorm with people in the class…

## Slide 7: Who does testing?
Testing tasks may be done by people in a specific testing role:
Test Leader (Test Manager or Test Coordinator)
- separate roles on large projects
Testers
on separate test team
- within development team
Other Roles
Business & Domain expert, quality manager, Infrastructure and IT operations

## Slide 8: Tasks of the Test Leader
Coordinate the test strategy and plan with project managers and others.
  As well as contribute testing perspective on other project activities such as integration planning
Plan testing:
    How long will it take, how many cycles, etc?
    How many people, effort, cost?
    Which test levels, approach and objectives?
    How will incidents and risk be managed?
Coordinate the design, preparation, implementation and execution of tests
  monitor and control execution

## Slide 9: Test Leader tasks continued…
Establish configuration management
Introduce suitable metrics
  Respond to changes based on progress
  adapt the test plan accordingly
Decide approach to automation
    What tests need automating?
    How? What extent?
    What testing tool and training required?
What needs to be setup for test environments? Schedule testing
Create test summary reports based on what happens in testing

## Slide 10: Tester tasks:
Review and contribute to test plan
Review requirements and specification for:
    Completeness
    Consistency
    Accuracy
    Testability
    Feasibility
Design test specifications, design test cases
Review tests developed by other testers
Setup test environment
Create test data

## Slide 11: Tester tasks continuing…
Run tests and log results
Use testing tools, log faults and results
Use automation tools
Test non functional characteristics e. g performance, Security

## Slide 12: Testing tasks may be done by:
Typically testers at the component and integration level would be developers
Testers at the acceptance test level would be business experts and users
Testers for operational acceptance testing would be operators

## Slide 13: 5.2 Test Planning and Estimation
Activities and Effort
Notes: 5.2 Test Planning and Estimation (K3)
LO-5.2.1 Recognize the different levels and objectives of test planning (K1)
LO-5.2.2 Summarize the purpose and content of the test plan, test design specification and test
procedure documents according to the ‘Standard for Software Test Documentation’
(IEEE Std 829-1998) (K2)
LO-5.2.3 Differentiate between conceptually different test approaches, such as analytical, modelbased,
methodical, process/standard compliant, dynamic/heuristic, consultative and
regression-averse (K2)
LO-5.2.4 Differentiate between the subject of test planning for a system and scheduling test
execution (K2)
LO-5.2.5 Write a test execution schedule for a given set of test cases, considering prioritization,
and technical and logical dependencies (K3)
LO-5.2.6 List test preparation and execution activities that should be considered during test
planning (K1)
LO-5.2.7 Recall typical factors that influence the effort related to testing (K1)
LO-5.2.8 Differentiate between two conceptually different estimation approaches: the metricsbased
approach and the expert-based approach (K2)
LO-5.2.9 Recognize/justify adequate entry and exit criteria for specific test levels and groups of
test cases (e.g., for integration testing, acceptance testing or test cases for usability
testing) (K2)

## Slide 14: Test Planning
What influences test planning?
Organisation’s Test Policy
Scope
Objectives
Risks
Constraints
Criticality
Testability
Availability of resources
As we progress more information becomes available and more detail can be added or adjusted

## Slide 15: Test Planning Activities
Define the test approach or strategy
    Test levels, entry and exit criteria
Integrating and coordinating testing activities
    Acquisition, supply, dev, operation and maintenance
Making decisions
    What to test?
    What roles will perform the testing activities?
    When and how the testing activities should be done?
    How the test results will be evaluated?
    When to stop testing (exit criteria)?
Assigning resources for the different tasks defined

## Slide 16: Test Planning Activities continued ….
Defining the amount, level of detail, structure and templates for the test documentation
Scheduling:
    Test analysis and design activities
    Test implementation, execution and evaluation
Selecting metrics for:
    Monitoring and controlling test preparation and execution
    Defect resolution
    Risk issues
Setting the level of detail for test procedures
  Enough information to reproduce test preparation and execution

## Slide 17: Entry Criteria
Defines when to start testing
  At beginning of a test level
  Or when a test set is ready for execution
Typically entry criteria:
  Test environment availability and readiness
  Test tool readiness in the test environment
  Testable code availability
  Test data availability
Notes: Ask class what the typical entry criteria might be?

## Slide 18: Exit Criteria
When should we stop testing?
  the end of a test level
  when a set of tests has a specific goal
Typical exit criteria are:
  Thoroughness measures, such as coverage of code, functionality or risk
  Estimates of defect density or reliability measures
  Cost
  Residual risks, such as defects not fixed or lack of test coverage in certain areas
  Schedules such as those based on time to market
Notes: Discuss when we should stop testing and exit criteria

## Slide 19: IEEE-829 Test Plan
1) Test Plan Identifier
2) References
3) Introduction
4) Test Items
5) Software Risk Issues
6) Features to be Tested
7) Features not to be Tested
8) Approach
9) Item Pass/Fail Criteria
10) Suspension Criteria and Resumption Requirements
11) Test Deliverables
12) Remaining Test Tasks
13) Environmental Needs
14) Staffing and Training Needs
15) Responsibilities
16) Schedule
17) Planning Risks and Contingencies
18) Approvals
19) Glossary
  Purpose: To identify items and features to be tested, tasks to be performed, responsibilities and schedules
  A high level view of how testing will proceed; WHAT is to be tested, by WHOM, HOW, in what TIME frame, to what QUALITY level
Notes: h

## Slide 20: SPACE DIRT = IEEE829 Test Plan
S - Scope test items, what to test, what not to test
P - People training, responsibilities, schedule
A - Approach the approach that will be taken to testing
C - Criteria entry/exit criteria, suspension/resumption criteria
E - Environment test environment needs
D - Deliverables what is being delivered as part of the test process
I - Incidentals introduction, identification (of the document), approval authorities
R - Risks risks and contingencies
T - Tasks the test tasks that are involved in the testing process.
Reference: http://www.intosaiitaudit.org/intoit_articles/19_12_spacedirt.pdf
Notes: http://www.intosaiitaudit.org/intoit_articles/19_12_spacedirt.pdf

## Slide 21: Test Estimation
Estimating methods:
  The metrics-based approach
    measures of previous or similar projects
      if we have historical information or typical values
      Eg. Using a model with past data on test preparation and execution times
  The expert-based approach
    assessment by experts or task owner
      depends on their expertise / experience
      Eg. Agile estimation planning poker games
Once the test effort is estimated, resources can be identified and a schedule can be drawn up.

## Slide 22: Estimating methods - considerations
Quality of the specification
Size and complexity of application
Requirements for non – functional testing
Stability and maturity of development process
Tools used
Skills of people involved
Time available
Amount of rework required!
  How do you estimate how many defects you need to retest?

## Slide 23: Test Strategy and Test Approach
When do you start the test design phase?
  Preventive approach
    - tests are designed as early as possible
    V-Model encourages early test design
Notes: Image requires source

## Slide 24: Test Strategy and Test Approach continued
  Reactive approach
    test design comes after software or system has been produced
Waterfall development life cycle has late test design
Notes: Image requires source

## Slide 25: Typical approaches/strategies include:
Analytical
  Focusing testing on the most critical functionality (risk-based)
Model-based
  Stochastic or Monkey testing using random or statistical information (tool).
  Operational profiles
Methodical approaches
  Failure based (error guessing and fault attack) , experience-based, check-list based and quality characteristic-based

## Slide 26: Typical approaches/strategies include:
Process- or standard-compliant approaches
  Industry-specific standards (Eg. medical, aviation)
  Various agile methodologies
Dynamic and heuristic approaches
  such as exploratory testing (more reactive than pre-planned)
  Execution and evaluation are concurrent tasks
Consultative approaches
  such as those where test coverage is driven primarily by the advice and guidance of technology and/or business domain experts outside the test team

## Slide 27: Typical approaches/strategies continued…
Regression-averse approaches
  such as those that include reuse of existing test material, extensive automation of functional regression tests, and standard test suites
  Note: Different approaches may be combined, for example, a risk-based dynamic approach.

## Slide 28: Test approaches/ strategies considerations
Select an approach considering the context:
  Risk of failure of the project, hazards to the product and risks of product failure to humans, the environment and the company
  Skills and experience of the people in the proposed techniques, tools and methods
  The objective of the testing endeavour and the mission of the testing team
  Regulatory aspects, such as external and internal regulations for the development process
  The nature of the product and the business
    (Custom built vs. COTS)

## Slide 29: 5.3 Progress Monitoring and Control
Metrics and Decision making
Notes: 5.3 Test Progress Monitoring and Control (K2)
LO-5.3.1 Recall common metrics used for monitoring test preparation and execution (K1)
LO-5.3.2 Explain and compare test metrics for test reporting and test control (e.g., defects found
and fixed, and tests passed and failed) related to purpose and use (K2)
LO-5.3.3 Summarize the purpose and content of the test summary report document according to
the ‘Standard for Software Test Documentation’ (IEEE Std 829-1998) (K2)

## Slide 30: Test Progress Monitoring
Reasons for monitoring test progress?
  to provide feedback and visibility of testing activities
  gathering and supplying information to stakeholders so that informed decisions can be made
  show how are we doing against the plan
      time and budget
      exit criteria
What metrics do you keep?

## Slide 31: Common Test Metrics
Metrics on test preparation
  % test cases designed
  % planned test cases designed
  % of environment set up
Metrics on test execution
  % of test cases run
  % of test cases run and passed
  % of test cases run and failed
  % of test cases not run

## Slide 32: Common Test Metrics continued…
Metrics on defects
  % defect density
  % defect found
  % defect fixed
  Failure rate
  Results of re-testing the defects
Metrics on coverage
  % of requirements covered
  % of code covered
  % of critical risk functionality covered
  % of high risk functionality covered
  % of medium risk functionality covered
  % of low risk functionality covered

## Slide 33: Common Test Metrics continued…
Metrics on other aspects
  How the tester feels about the product – are they confident it is fit for purpose?
  Milestones
    – have they been reached?
  Costs – cost/benefits analyses
    – is it worth continuing on with the testing? Will running more tests be beneficial cost-wised to the project?

## Slide 34: Test Reporting
Summarizes information about testing showing:
  what happened during testing?
  were dates and exit criteria met?
Analyze metrics and make appropriate recommendations
  Assessment of defects remaining
  Is it worth carrying on with testing?
  What’s the situation with risks?
  Are we confident the application will work?
  Assess the adequacy of test objectives/approach and effectiveness of testing
  IEEE 829-1998 includes the outline of a test summary report

## Slide 35: IEEE-829 Test Summary Report
Identifier
Summary
Variances
Comprehensive Assessment
Summary of Results
Summary of Activities
  Purpose: To summarise what happened during testing
The Test Summary brings together all pertinent information about the testing, including the number of incidents raised and outstanding, and crucially an assessment about the quality of the system. Also recorded for use in future project planning is details of what was done, and how long it took. This document is important in deciding whether the quality of the system is good enough to allow it to proceed to another stage. This assessment is based upon detailed information that was documented in the Test Plan.
Notes: h

## Slide 36: Test Control
Guiding or Corrective actions taken to help us meet the original or modified plans
Some key controlling actions examples
    more resource (people, machines, time)
    de-scope product
    de-scope testing
    increase entry criteria (better quality delivered)
    reduce exit criteria (reduction of quality to customers)
Feedback is vital
    this will demonstrate whether the controlling action has had the desired effect for the project.

## Slide 37: 5.4 CONFIGURATION MANAGEMENT
Supports Testing
Notes: 5.4 Configuration Management (K2)
LO-5.4.1 Summarize how configuration management supports testing (K2)

## Slide 38: Configuration Management
The purpose of configuration management is to establish and maintain the integrity of the products
  (components, data and documentation)
For testing, configuration management may involve ensuring the following:
  All items of test ware are identified, version controlled, tracked for changes, related to each other and related to development items (test objects) so that traceability can be maintained throughout the test process
  All identified documents and software items are referenced unambiguously in test documentation

## Slide 39: Why do we need CM?
Without configuration management how can you accurately reproduce failure/pass?
  Which version of code?
  Which version of the test?
  Which version of the requirement?
  Which configuration of the environment or data?
For the tester, configuration management helps to uniquely identify (and to reproduce) the tested item, test documents, the tests and the test harness(es).
During test planning, the configuration management procedures and infrastructure (tools) should be chosen, documented and implemented.

## Slide 40: 5.5 Risk and Testing
Analysis and Management
Notes: 5.5 Risk and Testing (K2)
LO-5.5.1 Describe a risk as a possible problem that would threaten the achievement of one or
more stakeholders’ project objectives (K2)
LO-5.5.2 Remember that the level of risk is determined by likelihood (of happening) and impact
(harm resulting if it does happen) (K1)
LO-5.5.3 Distinguish between the project and product risks (K2)
LO-5.5.4 Recognize typical product and project risks (K1)
LO-5.5.5 Describe, using examples, how risk analysis and risk management may be used for test
planning (K2)

## Slide 41: What is Risk?
Risk can be defined as “the chance of an event, hazard, threat or situation occurring and resulting in undesirable consequences or a potential problem”
The level of risk is the likelihood of an adverse event happening x the impact (the resulting harm from the event)
Risk = Likelihood x Impact
Two types of Risk: Project Risk and Product Risk
Notes: Ask for examples from students of different levels of formality
Anyone worked with no documentation?
How did they do test design?
Remember – TESTING IS CONTEXT DEPENDENT
Principle 6 – Testing is context dependent
Testing is done differently in different contexts. For example, safety-critical software is tested differently from an e-commerce site.

## Slide 42: Project Risks
Are risks that surround the project’s capability to deliver its objectives, such as:
  Organisational factors:
    Skills, training and staff shortages
    Personnel issues
    Political issues
    Improper attitude toward or expectations of testing
  Technical issues:
    Problems in defining the right requirements
    Constraints
    Test environment not ready on time
    Late data conversion
    Low quality design, code, configuration data, test data and results
  Supplier issues – failure of a third party, contractual issues

## Slide 43: Mitigating Project Risk
Test Managers use well established project management principles when analysing, managing and mitigating risks.
Examples of mitigating Project risks:
  1. Skill shortage in Service Testing is mitigated by running knowledge sharing sessions
  2. Political risk that Testing is not valued is mitigated by educating the benefits of testing
IEEE 829 standard for Test Plans requires Risks and Contingencies to the stated

## Slide 44: Product Risks
Are potential failure areas of the software or system – they are a risk to the quality of the product
  Failure prone software
  Potential that software/hardware could cause harm to an individual, company or environment
  Poor software characteristics (like usability, reliability, performance)
  Poor data integrity and quality
  Software that doesn’t perform intended functions (not fit for purpose)
TIP: Product Risks can usually be mitigated by testing. For example, if there is a risk that an airline ticketing site may not cope with traffic during a sale, this can be mitigated by performance testing

## Slide 45: Risk-based Testing
Risks are used to decide where to start testing
And where to test more!
We can measure residual risk by looking at effectiveness of critical defect removal rates
A risk-based testing approach provides proactive opportunities to reduce product risk
  Determine the test techniques to be used
  Determine the extent of testing to be carried out
  Prioritise testing to attempt to find critical defects earlier
  Determine whether non-testing activities are needed to reduce risk – eg. Recommend training to inexperienced BAs

## Slide 46: Risk-based Testing continued...
Draw on the collective knowledge
  insight of the project stakeholders
  to determine the risks
  and the levels of testing required to address those risks
To minimise chance of failure, risk management activities provide a disciplined approach to:
  1. Assess what can go wrong (risks)
  2. Determine what risks are important to deal with
  3. Implement actions to deal with those risks
Testing
  supports the identification of new risks
  may help to determine what risks should be reduced
Notes: How do you work out what the risks are?
Hold a risk workshop to brainstorm ideas
Look at previous testing or similar projects in the org – what problems did they face?
Use your experience and collective wisdom of the group
Test and find out what happens that will give you an indication of quality or likely problems

## Slide 47: 5.6 Incident Management
Defects and IEEE 829
Notes: 5.6 Incident Management (K3)
LO-5.6.1 Recognize the content of an incident report according to the ‘Standard for Software
Test Documentation’ (IEEE Std 829-1998) (K1)
LO-5.6.2 Write an incident report covering the observation of a failure during testing. (K3)i

## Slide 48: Incident Management
Since one of the objectives of testing is to find defects, the discrepancies between actual and expected outcomes need to be logged as incidents.
An incident shall be investigated and may or may not turn out to be a defect.
Incidents and defects shall be tracked from
  1. discovery
  2. classification
  3. to correction
  4. and confirmation of the solution.
Notes: Split slide

## Slide 49: Definitions from the ISTQB Glossary
anomaly: Any condition that deviates from expectation based on requirements specifications, design documents, user documents, standards, etc. or from someone’s perception or experience. Anomalies may be found during, but not limited to, reviewing, testing, analysis, compilation, or use of software products or applicable documentation. [IEEE 1044] See also bug, defect, deviation, error, fault, failure, incident, problem.
incident: Any event occurring that requires investigation.

## Slide 50: Definitions from the ISTQB Glossary
error: A human action that produces an incorrect result.
failure: Deviation of the component or system from its expected delivery, service or result.
defect: A flaw in a component or system that can cause the component or system to fail to perform its required function, e.g. an incorrect statement or data definition. A defect, if encountered during execution, may cause a failure of the component or system.

## Slide 51: Incident Management continued...
Incidents may be raised during development, review, testing or use of a software product.
They may be raised for issues in code or the working system, or in any type of documentation including requirements, development documents, test documents, and user information such as “Help” or installation guides.

## Slide 52: Incident Reporting Objectives
Incident reports have the following objectives:
  1. Provide developers and other parties with feedback about the problem to enable identification, isolation and correction as necessary
  2. Provide test leaders a means of tracking the quality of the system under test and the progress of the testing
  3. Provide ideas for test process improvement
IEEE 829 standard includes the structure of an incident report

## Slide 53: Incident Reports
Details of the incident report may include:
  Date of issue, issuing organization, and author
  Expected and actual results
  Identification of the test item (configuration item) and environment
  Software or system life cycle process in which the incident was observed
  Description of the incident to enable reproduction and resolution, including logs, database dumps or screenshots
  Scope or degree of impact on stakeholder(s) interests
  Severity of the impact on the system
  Urgency/priority to fix
  Status of the incident (e.g., open, deferred, duplicate, waiting to be fixed, fixed awaiting re-test, closed)
  Conclusions, recommendations and approvals
  Global issues, such as other areas that may be affected by a change resulting from the incident
  Change history, such as the sequence of actions taken by project team members with respect to the incident to isolate, repair, and confirm it as fixed
  References, including the identity of the test case specification that revealed the problem

## Slide 54: IEEE829
Standard for Software Test Documentation
Notes: Re-cap all the IEEE documents

## Slide 55: The Eight Parts of IEEE-829
Test Plan
Test Design Specification
Test Case Specification
Test Procedure Specification
Test Item Transmittal
Test Log
Test Incident Summary
Test Summary Report
Notes: http://www.intosaiitaudit.org/intoit_articles/19_12_spacedirt.pdf
http://testingqa.com/ieee-829-standards/

## Slide 56: Part 1 IEEE-829 Test Plan
1) Test Plan Identifier
2) References
3) Introduction
4) Test Items
5) Software Risk Issues
6) Features to be Tested
7) Features not to be Tested
8) Approach
9) Item Pass/Fail Criteria
10) Suspension Criteria and Resumption Requirements
11) Test Deliverables
12) Remaining Test Tasks
13) Environmental Needs
14) Staffing and Training Needs
15) Responsibilities
16) Schedule
17) Planning Risks and Contingencies
18) Approvals
19) Glossary
  Purpose: To identify items and features to be tested, tasks to be performed, responsibilities and schedules
  A high level view of how testing will proceed; WHAT is to be tested, by WHOM, HOW, in what TIME frame, to what QUALITY level
Source: http://testingqa.com/ieee-829-standards/
Notes: h

## Slide 57: SPACE DIRT = IEEE829 Test Plan
S - Scope test items, what to test, what not to test
P - People training, responsibilities, schedule
A - Approach the approach that will be taken to testing
C - Criteria entry/exit criteria, suspension/resumption criteria
E - Environment test environment needs
D - Deliverables what is being delivered as part of the test process
I - Incidentals introduction, identification (of the document), approval authorities
R - Risks risks and contingencies
T - Tasks the test tasks that are involved in the testing process.
Reference: http://www.intosaiitaudit.org/intoit_articles/19_12_spacedirt.pdf
Notes: http://www.intosaiitaudit.org/intoit_articles/19_12_spacedirt.pdf

## Slide 58: Part 2 IEEE-829 Test Design Specification
Test Design Specification Identifier
Features to be tested
Approach refinements
Test identification
Feature pass/fail criteria
  Purpose: To refine the test approach
  Details the test conditions to be exercised, with the expected outcome (in general terms)
Source: http://testingqa.com/ieee-829-standards/
Notes: h

## Slide 59: Part 3 IEEE-829 Test Case Specification
Test case specification identifier
Test items
Input specifications
Output specifications
Environmental needs
Special procedural requirements
Inter-case dependencies
  Purpose: To define a test case
  Specific data requirements to run tests, based upon the test conditions identified
Source: http://testingqa.com/ieee-829-standards/

## Slide 60: Part 4 IEEE-829 Test Procedure Specification
Identifier
Purpose
Special Requirements
Procedural steps, including setup, proceed, evaluate, shutdown
  Purpose: To specify steps for executing a set of cases or, more generally , the steps used to analyze a software item in order to evaluate a set of features
Describes how the tester will physically run the test, including set up procedures. The standard defines ten procedure steps that may be applied when running a test.
Source: http://testingqa.com/ieee-829-standards/
Notes: h

## Slide 61: Part 5 IEEE-829 Test Item Transmittal Report
Identifier
Transmitted items
Location
Status
Approvals
  Purpose: To identify test items being transmitted for testing
The recording of when individual items to be tested have been passed from one stage of testing to another. This includes where to find such items, what is new about them, and is in effect a warranty of 'fit for test'.
Source: http://testingqa.com/ieee-829-standards/
Notes: h

## Slide 62: Part 6 IEEE-829 Test Log
Identifier
Description
Activity and event entries with attachments
  Purpose: To provide a chronological record of relevant details about the execution of tests
Details of what tests were run, by whom, and whether individual tests passed or failed.
Source: http://testingqa.com/ieee-829-standards/
Notes: h

## Slide 63: Part 7 IEEE-829 Test Incident Report
Identifier
Summary
Incident Description
Impact
  Purpose: To document any event that occurs during testing which requires investigation.
Details of instances where a test 'failed' for a specific reason.
Source: http://testingqa.com/ieee-829-standards/
Notes: h

## Slide 64: Part 8 IEEE-829 Test Summary Report
Identifier
Summary
Variances
Comprehensive Assessment
Summary of Results
Summary of Activities
  Purpose: To document any event that occurs during testing which requires investigation.
The Test Summary brings together all pertinent information about the testing, including the number of incidents raised and outstanding, and crucially an assessment about the quality of the system. Also recorded for use in future project planning is details of what was done, and how long it took. This document is important in deciding whether the quality of the system is good enough to allow it to proceed to another stage. This assessment is based upon detailed information that was documented in the Test Plan.
Source: http://testingqa.com/ieee-829-standards/
Notes: h

## Slide 65
End of Module 5
Questions?

## Slide 66: End of Module 5 Learning Check... 1
List in order of independence from least to most... External tester, developer testing, tester outside of development group, test specialist
Answer: Developer testing, tester outside of development group, test specialist, external tester
2. List the benefits and drawbacks of independence
Answer: Benefits: find different defects, unbiased, verify assumptions
Drawbacks: isolation, developer’s lose sense of responsibility, seen as a bottleneck – cause of delays
Notes: 1. Developer testing, tester outside of development group, test specialist, external tester
2. Benefits: find different defects, unbiased, verify assumptions
Drawbacks: isolation, developer’s lose sense of responsibility, seen as a bottleneck – cause of delays

## Slide 67: End of Module 5 Learning Check... 2
3. Which of the following is not a part of the IEEE829 standard for Test Plans? Approvals, Risk, Incident Management Process, Features Not to be Tested, Test Deliverables, Suspension and Resumption Criteria
Answer: Incident Management Process
4. What is the difference between a dynamic and a consultative test approach?
Answer: dynamic more reactive than pre-planned, Consultative you can still pre-plan test design by getting advice from experts
Notes: 3. Incident Management Process is not included
4. Dynamic more reactive than pre-planned, Consultative you can still pre-plan test design by getting advice from experts

## Slide 68: End of Module 5 Learning Check... 3
5. What sort of estimation technique would you use if there was no historical data?
Answer: Expert-based.
6. What is in a Test Summary Report according to IEEE-829?
Answer: Identifier, Summary, Variances, Comprehensive assessment, Summary of results, Summary of activities
7. Which of the following is a product risk?
a) the response time is slow and users abandon site b) our best tester just resigned c) the new payments file may cause problems with account balance
Answer: c)
Notes: 5. Expert-based
6. Identifier, Summary, Variances, Comprehensive assessment, Summary of results, Summary of activities
7. c)